### Sprint 1 Reflection: Foundational Design & Prototyping

Team: CTRL 5 Members Present (Sprint 1 Meeting): Ololade Awoyemi, Shivam Sakthivel Pandi, Biraj Sharma, Benjamin Wilson, Sritan Reddy Gangidi

Date: 18th Oct 2025

### 1. Accomplishments (Tasks Completed and Team Contribution)

The primary goal of Sprint 1 was to transition from high-level planning to concrete, actionable design. We successfully established the complete project management framework and produced all core design documents required to begin development. This sprint focused on creating the "blueprints" for the runtime, UI, and testing strategy.

| Task Category | Specific Deliverables | Contributor(s) | Status |
| --- | --- | --- | --- |
| System Design & Architecture | Created the full Product Design Document (PDD), including detailed Class Diagrams, a System Architecture Diagram (showing the Go/Rust FFI bridge), and the formal Design Rationale. | Ololade Awoyemi, Shivam Sakthivel Pandi | Completed |
| UI/UX Design | Developed low-fidelity wireframes and mockups in Figma for the core user interface, including the main task dashboard, module upload modal, and log viewer. | Benjamin Wilson, Biraj Sharma | Completed |
| Project Management | Populated the Trello board with all user stories and granular tasks for Sprint 2. Updated the GitHub repository with all new design and planning documents. | Sritan Reddy Gangidi | Completed |
| Quality Assurance | Drafted the v1.0 Test Plan, defining the formal strategy for unit testing the Rust core, integration testing the FFI bridge, and security testing the sandbox. | Biraj Sharma, Sritan Reddy Gangidi | Completed |
| Documentation | Established the official CHANGELOG.md and SPRINT_PLAN.md files in the GitHub repository to serve as the single source of truth for all future development. | Ololade Awoyemi | Completed |

### 2. Use of AI in Sprint 1

During Sprint 1, our team used AI (Gemini) as a productivity and ideation partner to accelerate the creation of our core design assets.

- Documentation Writing: We used AI to help critique and draft the Design Summary and Design Rationale sections of our Product Design Document. This was particularly effective for articulating the complex trade-offs of our architectural decisions (e.g., Interpreter vs. JIT, Capability-Based ABI).

- Meeting Preparation: The team used AI to generate talking points and concise notes for presenting our software requirements and test case strategies during sprint meetings.

### 3. What Went Well

Sprint 1 showed significant improvement in our team's processes and a successful shift from planning to design.

- Improved Meeting Preparedness: Learning from our Sprint 0 feedback, we held a pre-meeting to align on roles and content. As a result, our Sprint 1 presentation was more professional, organized, and confident.

- Tangible Design Output: The creation of wireframes and detailed architecture diagrams made the project "real" for the team. It moved our discussions from abstract requirements to concrete implementation details.

- Excellent Project Management Setup: Our Trello board and GitHub repository are now fully synchronized. All user stories for the next sprint are documented, estimated, and ready for development, creating a clear "single source of truth."

- Proactive Technical Planning: The Design Rationale (PDD) forced us to formally analyze and "de-risk" our core architectural choices before writing any code, especially regarding the FFI bridge and the interpreter design.

### 4. What Could be Improved

While our planning and design are solid, we've identified new challenges as we prepare to move into implementation.

- FFI Bridge Complexity: The Foreign Function Interface (FFI) between Go and Rust is our single biggest technical risk. We've designed it, but we need to build a prototype early to avoid unforeseen integration blockers.

- Task Granularity: While our Trello board is populated, some tasks are still large (e.g., "Build Parser"). We need to get better at breaking these "epics" down into smaller, 1-2 day tasks to more accurately track velocity.

- Test-Driven Development (TDD) Discipline: We wrote a test plan, but now we must execute it. The temptation will be to build features first and add tests later. We must be disciplined about writing unit tests concurrently with our Rust code.

- Technical Onboarding: While the architecture is assigned, not all members are experts in Rust. We need to budget time for a learning curve and encourage pair-programming to spread knowledge as we build the core engine.

### 5. Focus of Sprint 2: Core Engine "Steel Thread"

The goal of Sprint 2 is to move from design to implementation. We will build the "steel thread" of the project: a minimal, end-to-end version of the core runtime.

The primary milestone for Sprint 2 is to successfully load and execute a simple add.wasm file from scratch.

Key deliverables will include:

- Core Engine (Rust): Implement the minimal WASM Parser capable of reading the sections of a .wasm file.

- Core Engine (Rust): Implement the Bytecode Interpreter loop with just enough opcodes to run our test file (e.g., local.get, i32.add, end).

- FFI Prototype: Build a "Hello, World" FFI bridge that allows the Go orchestrator to successfully call a simple function in the compiled Rust library.

- Test Harness: Set up the unit testing framework in Rust and implement the first tests for the parser and the i32.addopcode.

- GitHub CI/CD: Establish a basic GitHub Actions workflow that automatically builds and tests the Rust core on every push.