Sprint 6 Reflection: WASM as OS

Team: CTRL 5

Members Present (Sprint 6 Meeting): Ololade Awoyemi, Shivam Sakthivel Pandi, Biraj Sharma, Benjamin Wilson, Sritan Reddy Gangidi

Date: March 13, 2026

# Accomplishments (Tasks Completed and Team Contribution)

Fixed remaining WASM engine parsing failures (section parser, i64.const, Curse struct): Benjamin

Completed full REST API layer — all v1 and v2 endpoints implemented and verified: Shivam, Sritan

Production audit of the engine — fixed unknown import bounds crash, scheduler task name bug, and WebSocket counter: Benjamin

React/Next.js frontend fully wired to backend — all API calls connected, WebSocket live events working: Shivam, Sritan

Test Plan Tracker updated with Sprint 5 and Sprint 6 results — 100 tests, 100% pass rate: Biraj

Deployment files reviewed and updated — Dockerfile healthcheck fix, CORS configured: Biraj, Shivam

Sprint 6 Reflection Document created: Team

## Key Milestones Achieved:

All 66 engine unit tests now passing (was 56/66 in Sprint 4)

34 new API and integration tests added — 100 total tests at 100% pass rate

Engine connected to production-ready REST API with full CRUD, auth, rate limiting, and audit logging

Next.js frontend fully integrated — tasks, metrics, snapshots, audit, tenants, terminal, and WebSocket all live

Zero cargo compilation errors across the entire codebase

Deployment-ready: Docker and docker-compose configured with healthcheck and environment variables

# What Went Well:

The engine bugs that had been failing since Sprint 4 were finally tracked down and fixed — the section parsers and i64.const decoding were off by a byte offset in the LEB128 reader

Backend-to-frontend connection came together cleanly — the Next.js proxy rewrites meant we had zero CORS issues

REST API coverage is now complete — every endpoint the frontend calls has a matching backend handler

WebSocket live task events work end to end — the browser receives task_started and task_completed toasts in real time

cargo check comes back clean with zero errors, which gives us confidence the build is stable

Team stayed on top of the deadline and everyone contributed their assigned parts

Test tracker is fully up to date and reflects actual code behaviour this time, not just expected behaviour

# What Could be Improved:

WASM SIMD and reference-type opcodes are still not implemented — the engine handles the common integer and float instructions but not the newer spec extensions

The scheduler uses a simple polling loop rather than a proper event-driven design, which wastes CPU when the queue is empty

Import function support is limited — only a small ABI table is wired up, so modules that call host functions outside that set will trap

Integration tests still require a live PostgreSQL instance, which makes CI harder to set up without a database container

The frontend build shows a Tailwind CSS content warning — the tailwind config needs a proper content array to avoid potential missing styles in production

Error messages from the WASM engine could be more descriptive — right now a panic just says "Vec Overflow" without pointing to the specific opcode or offset

The API has no pagination on the task list endpoint, which will become a problem once there are hundreds of tasks

We did not get a chance to load test the backend — performance under concurrent execution is still unknown

# What Was Learned:

Debugging a hand-rolled binary parser is a lot harder than debugging normal Rust code — adding byte-offset tracing early would have saved hours

The Rust type system caught most of the wrong-type bugs before runtime, which made refactoring the API layer much less painful than expected

Next.js rewrites are a clean way to avoid CORS without needing a separate reverse proxy in development

WebSocket broadcast channels in actix-web need a receiver to be active before tasks fire or events get dropped — something to watch in production

Keeping the cargo check output clean throughout development (not just at the end) made the final sprint much smoother

Writing the test tracker in parallel with development rather than at the end made it much more accurate

# Final Notes and Remaining Work:

The core project is functionally complete — the WASM engine runs, the API is wired up, and the React UI displays live data

Remaining nice-to-haves: SIMD opcodes, pagination on task list, event-driven scheduler, richer import ABI

A docker-compose up should bring the full stack (Postgres + Rust backend + Next.js) up in one command — needs a final end-to-end smoke test

All documentation (design doc, test tracker, reflections) has been updated to reflect actual Sprint 6 state

Team will do a final review of the demo flow before submission to make sure the walkthrough is smooth