CTRL 5

WASM AS OS

TEST PLAN - SPRINT 4

Date: February 14, 2026

# 1. INTRODUCTION

This Test Plan document outlines the testing approach, scope, and results for Sprint 4 of the WASM-OS project. Sprint 4 focuses on completing the WASM runtime implementation, improving opcode support, enhancing backend-frontend integration, and achieving stability for complex WASM modules.

## 1.1 Sprint 4 Objectives

Sprint 4 builds upon the progress made in previous sprints to deliver a completer and more robust WASM runtime system:

• Complete WASM opcode support for all common instruction types
• Improve error detection and validation of parse errors
• Fix the remaining integration issues with the frontend and backend
• Implement metrics and monitoring to track how well the code is running at run time
• Resolve the unit tests that failed during sprint 3.
• Improve overall system reliability and performance

## 1.2 Team Members

| Name | Role |
| --- | --- |
| Shivam Pandi | Frontend Developer |
| Sritan Gangidi | Frontend Developer |
| Biraj Sharma | Tester |
| Ololade Awoyemi | Rust Backend Developer |
| Benjamin Wilson | Rust Backend Developer |

# 2. SCOPE

Sprint 4 testing focuses on validating the enhancements and bug fixes implemented during this sprint iteration.

## 2.1 Sprint 4 Testing Scope

At the completion of Sprint 4, a test was conducted to ensure all

- common WASM opcodes were correctly implemented and tested

- (ii) previously failing unit tests from Sprint 3 had been resolved

- (iii) runtime could execute complex WASM modules with multiple functions

- (iv) backend-fronted integration remained stable as a result of implementation of JSON logging

- (v) runtime metrics were accurately being collected and shown; and (vi) error handling was robust in the event of malformed WASM files.

# 3. TEST APPROACH

Sprint 4 employs a comprehensive testing strategy combining unit tests, integration tests, and functional validation.

## 3.1 Testing Methodology

Sprint 4: Unit testing of resolved issues, integration testing of enhanced features, regression testing of existing functionality, performance testing of runtime execution.

# 4. SPRINT 4 TEST RESULTS

The following section summarizes the test execution results for Sprint 4.

## 4.1 Unit Test Results Summary

| Metric | Count |
| --- | --- |
| Total Tests | 66 |
| Tests Passed | 56 |
| Tests Failed | 10 |
| Pass Rate | 84.8% |

## 4.2 Detailed Failing Tests

The following tests are currently failing and require attention in Sprint 5:

| Test ID | Test Name | Failure Reason |
| --- | --- | --- |
| 57 | test_curse_new | Assertion: left=0, right=8 |
| 58 | test_curse_new_empty | Assertion: left=0, right=8 |
| 59 | test_function_section_parsing | Index out of bounds |
| 60 | test_parse_wasm_with_export_section | Index out of bounds |
| 61 | test_parse_wasm_with_type_section | Index out of bounds |
| 62 | test_parse_wasm_with_memory_section | Index out of bounds |
| 63 | test_set_code_i64_const | Expected 100, got -28 |
| 64 | test_start_section_parsing | Index out of bounds |
| 65 | test_table_section_parsing | Unwrap on None value |
| 66 | test_bad_wasm | Vector overflow panic |

## 4.3 Test Results Analysis

Sprint 4 achieved an 84.8% pass rate with 56 out of 66 tests passing. The 10 failing tests are concentrated in two main areas:

1. Six Tests Fail: WASM Section Parsing. The six test failures are due to the WASM parser getting an "Index Out Of Bounds" exception when it attempts to parse the function, export, type, memory and start sections. This is an indication that the WASM parser is missing some or all of the logic required to fully implement the WASM section parsing logic.
2. Cursors: Two Tests Fail - Struct Initialization of the Cure (cursor). The two test failures indicate there may be issues with how the byte position is being tracked while the file is being parsed.
3. LEB128 Decoded i64 Constant Test Failure: A single test has failed when attempting to decode an i64 constant using LEB128, which indicates there is a bug in the way the WASM parser decodes LEB128 signed integers.
4. Graceful Error Handling: A single test has failed because instead of gracefully reporting an error for a malformed WASM file, it panics.

# 5. RISKS AND ISSUES

## 5.1 Current Risks

- • Section parsing bugs may prevent execution of real-world WASM modules

- • Panics in error handling could crash the runtime with malformed input

- • LEB128 decoding errors may cause incorrect opcode parameter interpretation

- • Incomplete section parsing limits WASM module compatibility

# 6. RECOMMENDATIONS FOR SPRINT 5

Based on Sprint 4 test results, the following actions are recommended for Sprint 5:

1. Fix Section Parsing: Address index out of bounds errors in function, export, type, memory, and start section parsing.

2. Improve Cursor Implementation: Debug and fix the Curse struct initialization to correctly track byte positions.

3. Correct LEB128 Decoding: Fix signed integer LEB128 decoding for i64 constants.

4. Enhance Error Handling: Replace panics with proper error returns for malformed WASM input.

5. Expand Test Coverage: Add integration tests for complete WASM modules to ensure end-to-end functionality.

6. Performance Testing: Benchmark runtime execution speed and identify optimization opportunities.

# 7. CONCLUSION

Sprint 4 testing demonstrates significant progress with 84.8% of unit tests passing. The WASM runtime successfully handles basic opcodes and instruction parsing. However, the 10 failing tests reveal critical gaps in section parsing, cursor management, and error handling that must be addressed in Sprint 5 to achieve a production-ready WASM runtime system.

The team has made substantial progress in implementing the core WASM execution engine. With focused effort on the identified issues, Sprint 5 can achieve a more complete and robust implementation suitable for executing real-world WASM modules.