Sprint 4 Reflection: WASM as OS

Team: CTRL 5

Members Present (Sprint 4 Meeting): Ololade Awoyemi, Shivam Sakthivel Pandi, Biraj Sharma, Benjamin Wilson, Sritan Reddy Gangidi

Date: February 14, 2026

# Accomplishments (Tasks Completed and Team Contribution)

Enhanced WASM Runtime with more opcodes: Benjamin

Backend-Frontend Integration Improvements: Shivam, Sritan

Test Document Updated with Sprint 4 results: Biraj

Runtime Performance Testing and Optimization: Benjamin, Biraj

Web UI Monitoring and Metrics Display: Shivam, Sritan

Design Document Updated with final architecture: Benjamin

Final Reflection Document Created: Team

## Key Milestones Achieved:

- Full WASM opcode support implemented

- Runtime metrics and monitoring functional

- Improved Backend-Frontend integration with JSON logging

- Test suite expanded and updated

- Final documentation completed

# What Went Well:

- WASM Runtime now supports most common opcodes and can execute complex modules

- Backend and Frontend integration more stable with fewer bugs than Sprint 3

- Web UI displays real-time metrics and execution status

- Demo ran better than previous sprints

- All team members contributed and attended meeting

- Team communication improved from previous sprints

- More tests passing than Sprint 3

# What Could be Improved:

- WASM Runtime still missing some advanced opcodes (SIMD, reference types)

- Scheduling implementation incomplete - only basic task management working

- Import function support limited - only basic functions implemented

- Error handling in parser could be more robust

- Some integration bugs still present, especially with concurrent module execution

- Test coverage not complete - some edge cases not covered

- Performance optimization needed - runtime slower than commercial WASM engines

- Documentation could be more detailed in some areas

- Need more client feedback and validation

# Plans for Sprint 5 (Future Work):

- Complete remaining WASM opcode support for full specification compliance

- Implement proper task scheduling with priority management

- Work on demo and make it work better than previous sprints

- Expand import function table with more capability-based ABI functions

- Fix remaining integration bugs between frontend and backend

- Performance optimization - profiling and improving bottlenecks

- Comprehensive test coverage for all runtime components

- Add state persistence functionality (save/restore machine state)

- Enhanced error messages and debugging tools

- Get comprehensive client feedback on current implementation

- Finalize all documentation and prepare for final presentation