# Sprint 2 Reflection: WASM as OS

Team: CTRL 5 Members Present (Sprint 2 Meeting): Ololade Awoyemi, Shivam Sakthivel Pandi, Biraj Sharma, Benjamin Wilson, Sritan Reddy Gangidi Date: November 8, 2025

## Accomplishments (Tasks Completed and Team Contribution)

Demo Rust Backend CLI developed with file loading and deletion: Benjamin

Demo Javascrypt Frontend Developed: Shivam, Sritan

Test Document Updated: Naomi, Biraj

Early Backed Rust Tests written: Biraj

Design Document Design Rational, CLI screenshots and Rust Backend Class Diagram

added: Benjamin

### Key Milestones Achieved:

- First Rust and Frontend Demo completed

- Design Document Updated

What  Went Well:

- Team spoke with confidence during meeting

- No issues running code during meeting

- Sizable amount of code has been pushed to the Github Repository

- Early version of CLI/Web UI finished development (demo)

What Could be Improved:

- Web Ui and Rust backend need to be integrated

- Existing Tests need to be refined and new ones should be written

- Group planning and meetings need work, once or twice a week would be adequate preferably during class hours. Assigning a team leader could be beneficial.

- Group communication needs improvement

- Design document needs to better fit TA’s ideals

- Requirements doc needs updating

- TA not impressed by Demo

Plans for Sprint 3

- Updated demo with integrated web UI and Rust backend

- Ability to parse a wasm file

- Ability to start and stop a wasm module

- Full suite of integration, functional and unit test cases

- Update requirements doc with client

- Get client feedback on work done so far

- Update Test Document

- Update Design Document to better please TA